|  |  |
| --- | --- |
| TEAM LEAD | NITHYA ASHWINI S |
| TEAM MEMBER 1 | LAKSHMI SINDHIYA S |
| TEAM MEMBER 2 | MONISHA E |
| TEAM MEMBER 3 | SUSHMITHA S |

PROJECT title:

PERSONAL EXPENSES TRACKER

SPRINT DELIVERY PLAN:

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| Sprint-1 | 20 | 6 Days | 23 Oct 2022 | 28 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 30 Oct 2022 | 04 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 06 Nov 2022 | 11 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 13 Nov 2022 | 18 Nov 2022 | 20 | 19 Nov 2022 |

# Velocity

We have a 6-day sprint duration, and the velocity of the team is 20 (points per sprint). Calculating the team’s average velocity (AV) per iteration